|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | |  | project progress  report | | | | |
| Project Name | Dandelion | Project Code | DDL |
| Author | Cao Thị Phương Mai | Project Manager | Lưu Ngọc Mạnh |
| Date of Report | 22-09-2015 | Receiver | Supervisor |
| Reporting period[[1]](#footnote-1) | 07-09-2015 – 22-09-2015 | Nguyễn Văn Sang |

# Progress Description

|  |  |  |
| --- | --- | --- |
| Items | Information | Note |
| Start-date of project | 07-09-2015 |  |
| Estimated end-date | 25-12-2015 |  |
| Team size | 6 members | Vũ Công Chính  Lưu Ngọc Mạnh  Nguyễn Minh Huy  Dương Đức Anh  Vũ Ngọc Trung  Cao Thị Phương Mai |
| Total estimated effort | 480 person day | 1 person day = 5 hours |
| Total effort spent | 480 person day | 1 person day = 5 hours |
| Effort spent in this period | 60 person day |  |
| Total effort left | None |  |

# Customer Complaints[[2]](#footnote-2)

## None

# Customer Support[[3]](#footnote-3)

## None

# Change Management[[4]](#footnote-4)

## None

# Quality Activities

## None

# Tasks matches/missed

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task | Responsibility | Deliverable | Status | Remark | Re-schedule |
| Prepare project | Team member | 09-09-2015 | Done |  |  |
| Define project situation | Team member | 09-09-2015 | Done |  |  |
| Define system scope | Team member | 09-09-2015 | Done |  |  |
| Project schedule | ManhLN | 21-09-2015 | Done |  |  |
| Project Plan | ManhLN | 21-09-2015 | Done |  |  |
| Q&A management | TrungCV | 15-09-2015 | Done |  |  |
| Research development technology | ManhLN, HuyNM, TrungCV | 18-09-2015 | 70% |  |  |
| Report 1 | Team member | 22-09-2015 | Done |  |  |
| Progress report 1 | MaiCTP | 22-09-2015 | Done |  |  |
| User Requirement Specification | ChinhVC | 18-09-2015 | Done |  |  |
| Work breakdown structure | ManhLN | 21-09-2015 | Done |  |  |

# Tasks planned for next period

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Responsibility | Deliverable | Planned end date |
| Design screen prototype | ChinhVC, AnhDD | 05-10-2015 | 05-10-2015 |
| Create Demo | Dev team | 01-10-2015 | 01-10-2015 |
| Research development technology | ManhLN, HuyNM, TrungCV | 25-09-2015 | 25-09-2015 |
| SRS | MaiCTP,AnhDD,ChinhVC | 28-09-2015 | 28-09-2015 |
| Architecture Design | ManhLN | 07-10-2015 | 07-10-2015 |
| Screen Design | ChinhVC | 09-10-2015 | 09-10-2015 |
| Data Design | TrungCV | 05-10-2015 | 05-10-2015 |
| Class Design | ManhLN | 05-10-2015 | 05-10-2015 |
| Report 2 | Team member | 19-10-2015 | 19-10-2015 |
| Progress report 2 | ManhLN | 19-10-2015 | 19-10-2015 |

# Problems and Suggestions

***Author***

***Cao Thị Phương Mai***

1. Duration of reporting period is defined in project plan as daily, weekly, be-weekly and monthly. It’s weekly by default. Report may be performed on verbal form in meetings. [↑](#footnote-ref-1)
2. If no customer complaint is received, it is noted as "None", and the table should be deleted [↑](#footnote-ref-2)
3. If no customer request is received, it is noted as "None", and the table should be deleted [↑](#footnote-ref-3)
4. If no change request is received, it is noted as "None", and the table should be deleted [↑](#footnote-ref-4)