|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | **daihoc** | meeting minuteS | | | | | | | | |
| **Project:** | | Dandelion | | **Project Code:** | | DDL | |
| **Project Manager:** | | Lưu Ngọc Mạnh | | **Conductor:** | | Nguyễn Văn Sang | |
| **Secretary:** | | Vũ Công Chính | |
| **Date:** | | 12/10/2015 | | **Time:** | | 12:20 AM – 1:20 PM | |
| **Venue:** | | FPT University | | | | | |
| **Topic of meeting:** | | Weekly Project Meeting | | | | | |
| **Attendees:** | | | | | | | |
| **No** | **Full name** | | **Unit/Group** | | **Position** | | **Attendance** |
| 2 | Lưu Ngọc Mạnh | | JS | | PM | | Present |
| 3 | Vũ Công Chính | | JS | | Team Member | | Present |
| 4 | Nguyễn Minh Huy | | JS | | Team Member | | Present |
| 5 | Cao Thị Phương Mai | | JS | | Team Member | | Present |
| 6 | Dương Đức Anh | | JS | | Team Member | | Present |
| 7 | Vũ Ngọc Trung | | JS | | Team Member | | Present |
|  |  | |  | |  | |  |
|  |  | |  | |  | |  |
|  |  | |  | |  | |  |
|  |  | |  | |  | |  |

# Objectives

Review Test Plan

# Agenda

Review Test Plan

# Contents

Review Test Plan:

1. Test divide 4 phase: unit test, integration test, system test, acceptance test => remove phase component test.

2. (1.8) Vẽ lai model test: Code -> unit test -> integration test -> system test -> acceptance test. (**Bảo vệ đồ án:** Sửa mô hình này theo thực tế, không phải mô hình chung, mô hình chuẩn, nhưng nó là mô hình hợp với nhóm, code xong mới unit test).

3. (1.8) Rename: Train needs -> Guarantee the quality model (mô hình đảm bảo chất lượng)

4. (2.1 Test item) Chuyển sang dạng bảng

5. (2.2) Map with project plan

6. Create checklist UI: define format font, size, date,..

7. test security.

8. Draw screen flow => hyperlink between screen.

9. (3.2) Change table same as:

| **Type of Tests** | **Stage of Test** | | | |
| --- | --- | --- | --- | --- |
| **Unit** | **Component** | **Integration** | **System** |
| Function Testing | X | X | X | X |
| User Interface Testing | X | X |  | X |

10. Create a some item in system test.

11. Research Nunit use for unit test.

# Conclusion

|  |  |
| --- | --- |
| **Discussed Items** | **Decisions** |
|  |  |
|  |  |