|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | **daihoc** | meeting minuteS | | | | | | | | |
| **Project:** | | Dandelion | | **Project Code:** | | DDL | |
| **Project Manager:** | | Lưu Ngọc Mạnh | | **Conductor:** | | Nguyễn Văn Sang | |
| **Secretary:** | | Vũ Công Chính | |
| **Date:** | | 12/10/2015 | | **Time:** | | 8:30 AM – 10:30 AM | |
| **Venue:** | | FPT University | | | | | |
| **Topic of meeting:** | | Weekly Project Meeting | | | | | |
| **Attendees:** | | | | | | | |
| **No** | **Full name** | | **Unit/Group** | | **Position** | | **Attendance** |
| 2 | Lưu Ngọc Mạnh | | JS | | PM | | Present |
| 3 | Vũ Công Chính | | JS | | Team Member | | Present |
| 4 | Nguyễn Minh Huy | | JS | | Team Member | | Present |
| 5 | Cao Thị Phương Mai | | JS | | Team Member | | Present |
| 6 | Dương Đức Anh | | JS | | Team Member | | Present |
| 7 | Vũ Ngọc Trung | | JS | | Team Member | | Present |
|  |  | |  | |  | |  |
|  |  | |  | |  | |  |
|  |  | |  | |  | |  |
|  |  | |  | |  | |  |

# Objectives

1. Đánh giá tiến độ tuần trước
2. Thảo luận các vấn đề
3. Lên kế hoạch cho tuần tiếp theo

# Agenda

1. Đánh giá tiến độ tuần trước
2. Thảo luận các vấn đề
3. Lên kế hoạch cho tuần tiếp theo

# Contents

1. **Đánh giá tiến độ tuần trước**

* Code 50% client

1. **Thảo luận các vấn đề**

* Screen flow:
  + Nối chỉ flow chính thôi
  + Có lien kết về mặt dữ liệu thì phải link. Sửa: Admin (Backing <-> Project detail).
* Làm test viewpoint (xem ở nhóm từ điển)
* System test: X2 result test gồm 2 môi trường: Chorme, firefox
* Public profle: Có thêm SĐT, Địa chỉ.
* Created project, starred project, backed project: Show more button chưa hiện khi không có project nào.
* Test:
  + Template tiếng nhật
  + QA
  + Hướng dẫn cài đặt, sử dụng
  + Nói chung là giống nhóm đức

1. **Lên kế hoạch cho tuần tiếp theo**

* Code 100% client

# Conclusion

|  |  |
| --- | --- |
| **Discussed Items** | **Decisions** |
|  |  |
|  |  |